# OmniFi DevOps Pipeline Strategy

## Phase 1: Development Phase (Continuous Integration)

Goal: Prevent bad code from ever reaching the main branch by ensuring all code is linted, formatted, and passes unit tests during the Pull Request (PR) stage.

• Trigger: On pull_request to the main branch.

• Key DevOps Concepts to Learn: Branch protection rules, pre-commit hooks, CI matrix builds.

### Actionable Steps:

1. Local Pre-Commit Hooks (Husky): Install husky and lint-staged. Configure them so that every time you run git commit, it automatically runs Prettier and ESLint on the files you changed.

2. Enhance your Current CI Workflows: Change existing GitHub Actions to trigger on pull_request. Add steps for linting, type-checking, Prisma schema validation, and Rust formatting/clippy.

3. Branch Protection: Add a branch protection rule for main that requires your CI workflows to pass before a PR can be merged.

## Phase 2: Testing Phase (Staging & Integration)

Goal: Automatically deploy a fully working, integrated version of OmniFi to a 'Staging' environment every time code is merged into main.

• Trigger: On push to the main branch.

• Key DevOps Concepts to Learn: Environment Variables, Secrets Management, Continuous Delivery (CD).

### Actionable Steps:

1. Staging Environment Setup: Connect the GitHub repo to Vercel for the backend. Add a deployment script to contracts CI to deploy to Stellar Testnet.

2. Mobile Previews with Expo EAS: Set up Expo Application Services. Create an Action that triggers a preview EAS build whenever mobile code changes.

3. End-to-End (E2E) Testing: Add a tool like Playwright to verify critical paths automatically.

## Phase 3: Production Phase (Continuous Deployment)

Goal: Safely release OmniFi to real users manually to maintain control over the release schedule.

• Trigger: When a GitHub Release is published (e.g., v1.0.0).

• Key DevOps Concepts to Learn: Release Tagging, Production Monitoring, App Store Pipelines.

### Actionable Steps:

1. The Production Workflow: Create a GitHub Action triggered on release publication.

2. Sequential Deployment: Deploy contracts to Mainnet, trigger Vercel Production deployment, trigger EAS Production build for app stores.

3. Monitoring: Integrate Sentry into backend and mobile to catch live production crashes.

## DevOps Learning Roadmap

1. Master GitHub Actions: Learn 'needs' for sequencing, Matrix strategies, and GitHub Secrets.

2. Learn Docker: Write a Dockerfile for the Next.js backend.

3. Infrastructure as Code (IaC): Learn Terraform to automatically provision infrastructure.